## Slide 1: Agile and Scrum
Improving the software development lifecycle

## Slide 2: What is Agile?
A set of values and principles that guide us to a better way of developing software.
In Agile, we value:
  Individuals and interactions over processes and tools
  Working software over comprehensive documentation
  Customer collaboration over contract negotiation
  Responding to change over following a plan1
While there is value in the items on the right, we value the items on the left more.2
Beck et al., 2001.
Beck et al., 2001.

## Slide 3: What is Scrum?
A framework for putting the Agile values into practice
Based on Taiichi Ohno’s Toyota Production System
  “Production should flow swiftly and calmly throughout the process”1
  “One of management’s key tasks is to identify and remove impediments”2
Not a methodology or a prescription
Not about going fast
  “Agile is about knowing, as early as possible, just how screwed we are.”3
  Knowing this allows us to make business decisions based on the data
Sutherland, 2014.
Sutherland, 2014.
Martin, 2020.

## Slide 4: How do we Scrum?
Three roles on a Scrum Team
  Product Owner
    “Responsible for maximizing the value of the product and the work of the Development Team”1
    Owns and manages the product backlog (items that may be worked on in the future)
    Orders and prioritizes backlog items
    Ensures that backlog items are clearly defined and understandable to the development team
    Represents the customer’s interests to the team
    Directs the team’s work priorities
Cobb, 2015.

## Slide 5: How do we Scrum?
Three roles on a Scrum Team
  Scrum Master
    Responsible for the Scrum process, “ensuring that the team adheres to Scrum theory, practices, and rules”1
    Leads and moderates the Scrum events
    Coaches the team (and, if necessary, the organization) on Scrum theory and practice
    Removes obstacles that hinder the progress of other team members
Cobb, 2015.

## Slide 6: How do we Scrum?
Three roles on a Scrum Team
  Development team
    “Consists of professionals who do the work of delivering a potentially releasable increment of ‘Done’ product at the end of each Sprint.”1
    Implements the code, tests, and whatever documentation is necessary
    No distinction between development team members in terms of title or role
    No sub-teams responsible for siloed pieces of the product
Cobb, 2015.

## Slide 7: How do we Scrum?
Work is divided into sprints
  One or two weeks
  Each sprint has the goal of delivering a specific, measurable improvement of the product to the user
  Each sprint ends with a potentially releasable product increment
    When to release is a business decision, not a technical one

## Slide 8: How do we Scrum?
Sprint Planning
  Occurs at the beginning of each sprint
  Development team estimates the relative complexity of the top elements of the backlog (roughly two sprints’ worth of work)
    User stories are measured in “story points” compared to a relatively small control story rather than in units of time
    People are better at relative estimation (“x is about twice as big as y”) than absolute estimation (“x will take six days and y will take two”)
  The product owner and development team negotiate what the contents of the sprint will be
    A sprint goal is established – the product increment will be this
    Development team agrees to an amount of work they can commit to completing during the sprint
    Previous sprints’ metrics are used to estimate velocity

## Slide 9: How do we Scrum?
Daily Scrum
  Occurs at the same time each day
  The development team meets for a few minutes (not more than 15)
  The intention is for the team to keep abreast of each other’s progress and to address potential setbacks or delays as soon as possible
  Each development team member answers three questions:
    “What did I do yesterday to help the team’s progress towards the sprint goal?”
    “What will I do today?”
    “What is getting in my way, or what do I need help with?”
  Daily scrum is a place where developers can find opportunities to support and help one another in common pursuit of the sprint goal
  No technical discussions are held during scrum – follow-on meetings are encouraged

## Slide 10: How do we Scrum?
Sprint Review
  Occurs at the end of the sprint
  The development team presents the product increment to the product owner
  Ideally, live demonstrations of what improvements have been added
  The product owner determines whether each user story is Done
  Opportunity for product owner and customers to offer feedback to the development team
    Are we on the right track?
    Have our priorities changed?
    Are there any new requirements?
  Feedback is captured as new user stories in the product backlog

## Slide 11: How do we Scrum?
Sprint Retrospective
  Occurs at the end of the sprint
  The development team reflects on the completed sprint
  What went well?
    Focused on process, not work product
  What didn’t go well?
  What one change are we going to make to the process to improve it for the next sprint?
    Scrum is, and must be, ever-changing and ever-improving
    Every Scrum team must adapt the process over time to suit itself
    Continuous improvement is a core value of Agile

## Slide 12: Why not waterfall?
Waterfall development involves doing every step of the software lifecycle once, in order:
  Requirements analysis
  Design
  Implementation
  Testing
Once each step of waterfall is complete, we don’t go backwards.
  No mechanism for feedback
  No easy way to change course if requirements or priorities change
  No easy way to address defects found in testing

## Slide 13: Why not waterfall?
Waterfall was not an absolute disaster. It did not crush every software project into rubble. But it was, and remains, a disastrous way to run a software project.
The thing about the Waterfall idea is that it just makes so much sense. First we analyze the problem, then we design the solution, and then we implement the design.
Simple. Direct. Obvious. And wrong.
(Martin, 2020)

## Slide 14: Why not waterfall?
Software is a product that is easy to change.
  “Had we wanted [the behavior of our machines] to be hard to change, we would have called it hardware.”1
Waterfall development makes change expensive and difficult.
Example: focus on detox/wellness trips
  Had we been in a waterfall model, this change could have set us back weeks or months – the code could have been structured to support and promote different kinds of trips
  At best, lots of work would have been wasted (e.g., support for many kinds of trips and filtering among them)
  Agile allowed us to respond to that change effortlessly
Martin, 2020.

## Slide 15: Waterfall vs. Agile
Agile is about collaboration, flexibility, and responsiveness to change.
If the product is inherently difficult and expensive to change, then waterfall makes sense.
  Example: hardware
Waterfall development turns software into hardware by making change difficult and expensive.
Agile is the most appropriate development philosophy for software.

## Slide 16: References
Beck, Beedle, van Bennekum, Cockburn, Cunningham, Fowler, Grenning, Highsmith, Hunt, Jeffries, Kern, Marick, Martin, Mellor, Schwaber, Sutherland, Thomas. (2001). Manifesto for Agile Software Development. https://agilemanifesto.org/
Cobb, C. (2015). The Project Manager’s Guide to Mastering Agile. Wiley.
Martin, R. C. (2020) Clean Agile: Back to basics. Pearson Education.
Sutherland, J. (2014). Scrum: The art of doing twice the work in half the time. Crown Business.